# ReVert

Website Development Proposal

Hi Mark & Stephanie,

Thanks for the detailed brief and positive feedback on the ReVert design! I've had a good look through everything and want to put together a comprehensive proposal that covers not just the website, but the infrastructure and automation potential that could really benefit the business long-term.

# Recommended Solution

## WordPress + AWS Infrastructure

Platform: WordPress with custom GitHub-managed theme

- Easy content management for blogs and products (you update everything yourself)

- Custom design matching the ReVert aesthetic you liked

- Full version control for all design changes

- Scalable and professional

Hosting: AWS Lightsail with EasyPanel

- Professional-grade server infrastructure

- Fast, reliable, and secure

- Room to grow as your business expands

- Full access and control (I'll set it up and hand you the keys)

# Project Breakdown & Pricing

## 1. Server Infrastructure Setup - $600

- AWS Lightsail instance configuration

- EasyPanel installation and setup

- SSL certificate installation (secure HTTPS)

- Database configuration

- Email server setup

- Performance optimization

- Full admin access handover with documentation

## 2. Core Website Development - $2,000

- Custom WordPress theme (GitHub-managed)

- Landing page with dual navigation (Retail/Commercial)

- Homepage with hero section and brand integration

- About Us section with sustainability goals

- Contact page with form integration

- Footer with quick links

- Mobile responsive design

- Brand guidelines compliance

- Basic SEO setup

## 3. Product Catalog System - $1,000-1,400

- Custom product post types and categories

- Product listing pages (Biologicals, Stimulants, Nutrients, etc.)

- Individual product detail pages (30+ products)

- Technical sheet download system

- Product image galleries

- Product search functionality

- Easy-to-manage product editor for your team

## 4. Advanced Features - $1,200-1,800

- Reseller Locator with search/filter (regional filtering)

- Newsletter signup integration

- Blog/News management system

- Document library (SDS sheets, brochures, technical data)

- Contact form with custom fields

- Social media integration

## 5. n8n Automation Workflows - $800-1,200

(Optional but highly recommended)

As an n8n automation expert, I can set up powerful workflows that will save you significant time and money with zero recurring monthly fees for alternative services.

### Potential Automations:

- Contact Form → CRM Integration: Automatically add enquiries to your CRM/spreadsheet

- Newsletter Management: Automated email sequences for new subscribers

- Product Updates: Notify resellers when new products are added or updated

- Document Management: Auto-organize and distribute technical sheets

- Lead Notifications: Instant alerts when high-value enquiries come through

- Reseller Onboarding: Automated welcome sequences for new resellers

- Content Scheduling: Auto-publish blog posts and product updates

- Data Sync: Keep product info synchronized across platforms

### Why n8n?

- One-time setup cost vs. monthly fees (Zapier/Make can cost $100-400+/month AUD)

- Runs on your own server (no data leaving your infrastructure)

- Unlimited workflows and executions

- More powerful and flexible than commercial alternatives

- Complete ownership and control

# Investment Summary

## Essential Package: $3,600-4,000

- Server setup ($600)

- Core website ($2,000)

- Product catalog ($1,000-1,400)

## Complete Package: $4,800-5,800

- Everything above

- Advanced features ($1,200-1,800)

## Ultimate Package: $5,600-7,000

- Everything above

- n8n automation workflows ($800-1,200)

- Custom workflow development based on your specific needs

# What You Get

- Modern, professional website matching your brand

- Full content control - update blogs, products, pages yourself

- Professional AWS hosting infrastructure

- Complete admin access and documentation

- Mobile responsive and fast-loading

- SEO-optimized from day one

- Secure (SSL certificate included)

- Scalable for future growth

- Optional automation that saves hours per week

# Timeline

- Week 1: Server setup and WordPress installation

- Weeks 2-3: Core website development

- Weeks 3-4: Product catalog implementation

- Weeks 4-5: Advanced features and automation (if selected)

- Week 6: Testing, refinements, and launch

Total Timeline: 5-6 weeks depending on package selected

# Ongoing Costs (Transparent)

- AWS Lightsail hosting: ~$20-30/month AUD (you pay AWS directly)

- Domain renewal: ~$20-30/year AUD

- SSL certificate: Free (Let's Encrypt)

- No monthly fees for automation workflows (if you choose n8n package)

# Why This Approach?

## For You:

- Easy content management (WordPress backend you're familiar with)

- No vendor lock-in (you own everything)

- Professional infrastructure that scales

- Automation saves hours of manual work each week

## For Me:

- Full design control through GitHub-managed theme

- Professional workflow with version control

- Ability to integrate Claude Code for efficient development

- Easy to maintain and update long-term

# Payment Terms

- 50% deposit to commence work

- 50% upon completion and handover

# Next Steps

Happy to jump on a call to discuss which package makes sense for your current needs and budget.

We can also phase the project - start with the essential package and add automation later once the site is live and you see where the time-savings would help most.

Any questions in the meantime, just shout!

Cheers,

Joe